Shanker Pillai

* Sprint tasks completed and approximate number of hours spent in each
  + Orientation - 2hrs
    - Completed Liability Paperwork
    - Completed HIPAA Training and Paperwork
    - Completed Pitt StreetMed Orientation
  + Google Maps API Setup [In Progress]- 5-6 Hours
    - Setup temporary Google Cloud Platform
    - Obtained API Key and Installed API Library
    - Installed React Js and Bootstrap
    - Integrated Google Maps
    - Created temporary database for testing
* Next sprint task assigned and approximate number of hours each will take
  + Continued polishing of API service and functional link with database
  + Call with sponsors to determine additional services
  + Addition of more pages to front-end page, such as User Profile and Description of Services provided
* Tasks not completed and why
  + N/A

Laurie Rose

* Sprint tasks completed and approximate number of hours spent in each
  + Talk to Pitt IT about website hosting (0.5hr)
  + UI/UX design (partially completed) (3hr)
    - Completed basic mockup of home page
    - Designed components
    - Started design on subpages
    - Researched CSS libraries for potential use
* Next sprint task assigned and approximate number of hours each will take
  + Complete UI/UX design (6hr)
  + Integrate code with team members (3hr)
* Tasks not completed and why
  + I wanted to make more progress on the UI/UX design but I did not allocate the time for this.
  + I wanted to get the server set up but I am waiting on further communication from our project’s faculty sponsors.

Xingcheng Qian

* Sprint tasks completed and approximate number of hours spent in each
* The login page is complete, supporting the login of registered users (user data stored in database). Jump to register is supported. The street med logo was added, and the animation was added. (3hr)
* For register, the user is required to enter a username, password, email, phone number, and it is format-checked. If all is well, clicking register will show that registration was successful and the new data will be written back to the backend database. (4hr)
* Next sprint task assigned and approximate number of hours each will take
* Next I will complete the home page, volunteer page and admin page. And to fill in and improve the content. (maybe around 10 hr)
* Tasks not completed and why
* completed

Nick Cao

* Sprint tasks completed and approximate number of hours spent in each
  + Complete StreetMed Orientation (2hrs)
  + Set up SQLite database and create five tables for the current business (3hrs)
  + SpringBoot backend(In progress) (8hrs)
    - AuthController has four endpoints for login, register, get\_all user, and delete user.
    - OrderController has four endpoints for creating orders, viewing orders, updating order status, and canceling orders.
    - Config the multithread and graceful shutdown
* Next sprint task assigned and approximate number of hours each will take
  + Add basic security features such as password hashing and RSA signature to the auth controller (5hrs)
  + Document the existing endpoints (2hrs)
  + Implement more endpoints such as logout, role management, and data analysis (5hrs)
* Tasks not completed and why
  + N/A

Project status

* Number of delayed tasks
  + 1 - Server connection
* Report any significant changes to the plan
  + No significant changes to plan